Project Planning - Gantt Chart

|  |  |  |
| --- | --- | --- |
| Phase | Task | Timeline |
| Week 1 | Ideation & Requirement Gathering | Day 1–2 |
| Week 1 | Frontend Development | Day 3–5 |
| Week 2 | Backend Development | Day 6–8 |
| Week 2 | Integration & Testing | Day 9–10 |
| Week 2 | Finalization & Deployment | Day 11–12 |